## Slide 1: Software QA and Testing with Automation using Selenium IDE Course 1, Class 3 Deck 1
Instructor
David F Wagoner
PMP, CSQE, CMQ/OE

## Slide 2: Test Scripts
Manual Test scripts are relatively simple and straightforward, Defining:
  A unique Test Id
  Inputs (Test Data), Outputs (Reports, Database)
  Steps
  Special Environmental Needs
    If different from Test Plan
  Success/Failure Criteria
    Often not used
  Related Scripts

## Slide 3: Test Scripts (cont.)
Automated Scripts
  Some tools allow specification of similar data
  Selenium is focused more on the script steps (execution) and the suite to which scripts belong
    So there may be the need for cohort tools like spreadsheets to manage meta data needed for managing a test effort

## Slide 4: Test Script Organization
This process begins in planning with existing test scripts
As a project progresses through requirements, design and coding, more detail emerges about the application, adding more depth to test scripts and more/better understanding of what testing will involve

## Slide 5: Test Reporting
There are two levels or types of reporting
  During the Test Phase of the project as defects are detected
    Reporting on defects to get them fixed
    Severity of the defect and accurately describing it are important
    Defects reported must be reproducible
  After the Test Phase to report on the overall testing effort and results

## Slide 6: Test Phase Interim Reporting
We already discussed the main mechanisms for reporting the data in the previous class
The meetings to review and discuss and determine which defects are to be fixed is typically run by the Testing Team or Test Lead
  Risk, complexity of the code, priority of the change and module are all considered
It’s important to be diplomatic and avoid exaggerating defects

## Slide 7: Test Report
Unique Report Id
Summary
Variances
  What changed from initial planning to end result
  Things done different from past efforts
Assessment/Evaluation
  Overall Effectiveness
Results Summary
  Defect and quality metrics
  Results of new approaches
Activity Summary
  Schedule metrics
Approvals